Session Log - January 18-19, 2026

Duration: ~3 hours (across two days) Primary Branch: master Feature Branch: astro-neon-cloudinary Starting Commit: b265ce0 (Initial commit) Ending Commit: ab79bbd (Phase 1 CMS)

Executive Summary

This session covered the complete setup and evolution of the art portfolio website from a static scaffold-generated site to a dynamic Astro + NeonDB + Cloudinary CMS architecture. Key accomplishments:

- Created CLAUDE.md documentation

- Matched original Carrd site theme (colors, fonts, background)

- Fixed WCAG accessibility issues (color contrast)

- Set up GitHub Pages and added GoatCounter analytics

- Analyzed and rejected React migration in favor of CMS approach

- Implemented Phase 1 of Astro + NeonDB + Cloudinary CMS

Commits Made

Main Branch (master)

1. b265ce0 - Initial commit: Art portfolio with warm theme matching original Carrd

- Scaffold-generated static site with vanilla HTML/CSS/JS

- Dark theme with pink accent matching dementedbred.carrd.co

2. 84aee07 - Add README with project overview and live site link

- Created README.md with project description

- Added link to GitHub Pages deployment

3. 639f4f6 - feat: refactor to OOP, add gallery filters, enhanced lightbox, and scroll animations

- Object-oriented JavaScript architecture

- Gallery category filtering

- Enhanced lightbox with swipe gestures

- Scroll-triggered animations

4. 76e4b8f - feat: add GoatCounter analytics integration

- Added privacy-friendly analytics (ithinkandicode.goatcounter.com)

- Matches landing page analytics setup

Feature Branch (astro-neon-cloudinary)

5. ab79bbd - feat: implement Phase 1 Astro + NeonDB + Cloudinary CMS architecture

Complete rewrite from static site to dynamic CMS:

| Component | Technology | Purpose |
| --- | --- | --- |
| Framework | Astro SSR | Server-side rendering with Vercel adapter |
| Database | NeonDB | PostgreSQL serverless database |
| ORM | Drizzle | Type-safe database queries |
| Images | Cloudinary | CDN with automatic optimization |
| Admin UI | React | Interactive dashboard (Islands architecture) |
| Auth | HTTP Basic | Simple admin protection |

Architecture Decisions

Why Not React Migration?

Analyzed /home/finch/repos/artportfolio/worktrees/react-migration/: - 0% React code - just enhanced vanilla JS with documentation - React would add unnecessary complexity for a portfolio site - Decided CMS approach better serves the goal of daughter self-maintenance

Why Astro + NeonDB + Cloudinary?

User rejected initial TinaCMS plan in favor of this stack:

| Criteria | TinaCMS | NeonDB + Cloudinary |
| --- | --- | --- |
| Git dependency | Requires GitHub commits | No Git required |
| Learning curve | Git knowledge needed | Simple web UI |
| Image handling | Manual | Automatic optimization |
| Hosting | Self-hosted or Tina Cloud | Serverless (Vercel) |
| Cost | Free tier limited | Generous free tiers |

Files Created/Modified

New Astro Project Structure

src/
├── components/
│   └── admin/
│       ├── AdminDashboard.tsx      # React admin panel (Gallery, Commissions, Settings tabs)
│       └── CloudinaryUploadWidget.tsx  # Cloudinary upload integration
├── db/
│   ├── index.ts                    # Neon connection setup
│   └── schema.ts                   # Drizzle ORM schema (3 tables)
└── pages/
    ├── admin.astro                 # Protected admin route (Basic Auth)
    ├── index.astro                 # Public portfolio (SSR)
    └── api/
        ├── gallery/
        │   ├── index.ts            # GET/POST gallery items
        │   └── [id].ts             # DELETE/PATCH individual items
        ├── commissions/
        │   ├── index.ts            # GET/POST commission requests
        │   └── [id].ts             # PATCH status, DELETE requests
        └── settings.ts             # GET/PUT site settings

Database Schema

// portfolio_items - Gallery images
id, title, imageUrl, thumbnailUrl, category, altText, featured, displayOrder, createdAt

// commission_requests - Client submissions
id, clientName, email, discord, artType, style, status, description, referenceLinks, notes, quotedPrice, createdAt, updatedAt

// site_settings - Configurable options
id, commissionStatus, artistName, bio, instagram, discord, bustSketch, bustFlat, bustRendered, halfSketch, halfFlat, halfRendered, fullSketch, fullFlat, fullRendered, chibiSketch, chibiFlat, chibiRendered, updatedAt

Configuration Files

| File | Purpose |
| --- | --- |
| astro.config.mjs | SSR mode, Vercel adapter, React integration |
| drizzle.config.ts | Database migration configuration |
| .env.example | Required environment variables template |
| tsconfig.json | TypeScript configuration |

Accessibility Fixes (Main Branch)

| Issue | Before | After | WCAG Status |
| --- | --- | --- | --- |
| --accent-light | #D4AA9D (2.09:1) | #7A5A4F (6.17:1) | PASS |
| Do’s list green | #6B8E6B (3.68:1) | #4A7A4A (5.03:1) | PASS |
| Content sections | No background | Semi-transparent overlays | Improved readability |

Environment Variables Required

# .env (for local development and Vercel deployment)
DATABASE_URL=postgresql://user:pass@host/db?sslmode=require
ADMIN_PASSWORD=your-secure-password
CLOUDINARY_CLOUD_NAME=your-cloud-name
CLOUDINARY_UPLOAD_PRESET=your-unsigned-preset

What’s Left to Do (Phase 2+)

Phase 2: Database Setup

- ☐ Create NeonDB database in console

- ☐ Run npx drizzle-kit push to create tables

- ☐ Seed initial data from existing portfolio

Phase 3: Deployment

- ☐ Deploy to Vercel with environment variables

- ☐ Configure Cloudinary upload preset

- ☐ Test admin authentication

Phase 4: Polish

- ☐ Add commission form to public site

- ☐ Implement image reordering in admin

- ☐ Add bulk upload capability

- ☐ Email notifications for new commission requests

Technical Notes for Future Sessions

Astro SSR with Vercel

// astro.config.mjs
export default defineConfig({
  output: 'server',
  adapter: vercel(),
  integrations: [react()],
});

React Islands Architecture

Admin dashboard uses client:only="react" directive - React only loads for admin panel, public pages are static HTML with minimal JS.

Cloudinary Thumbnail Generation

// Automatic thumbnail URL from full-size URL
const thumbnailUrl = imageUrl.replace('/upload/', '/upload/w_400,h_400,c_fill/');

Basic Auth Pattern

// src/pages/admin.astro
const authHeader = Astro.request.headers.get('authorization');
const [_, credentials] = authHeader?.split(' ') ?? [];
const [user, pass] = atob(credentials).split(':');
if (pass !== import.meta.env.ADMIN_PASSWORD) {
  return new Response('Unauthorized', {
    status: 401,
    headers: { 'WWW-Authenticate': 'Basic realm="Admin"' }
  });
}

Git Worktree Structure

/home/finch/repos/artportfolio/
├── (main repo - master branch)
└── worktrees/
    ├── astro-cms/         # astro-neon-cloudinary branch (Phase 1 complete)
    └── react-migration/   # react-migration branch (abandoned)

Quick Commands Reference

# Build Astro project
cd /home/finch/repos/artportfolio/worktrees/astro-cms
npm run build

# Run dev server
npm run dev

# Push database schema
npx drizzle-kit push

# Generate migrations
npx drizzle-kit generate

# Switch to feature branch
git checkout astro-neon-cloudinary

External Resources

- Live Site: https://ithinkandicode.github.io/artportfolio/

- Original Carrd: https://dementedbred.carrd.co/

- Analytics: https://ithinkandicode.goatcounter.com/

Session completed successfully. Phase 1 committed on astro-neon-cloudinary branch.